Development Log

ENT208TC: Industry Readiness — Spring 2026

📋 Why a Development Log? Weekly development logs are standard practice in professional product teams — from startups to companies like Google, Spotify, and Tencent. Engineers and PMs write short, structured updates so the whole team knows what shipped, what’s blocked, and what’s next. Keeping yours concise and evidence-based is the skill. This log is worth 20% of your grade. One entry per week, Weeks 3–9 (seven entries). Your pathfinder reads it to track progress.

🚀 Getting Started — Do This Now This is a template. Do not edit this file directly. - Upload this file to your team’s XJTLU SharePoint. - Rename it: DevLog_[TeamName]_ENT208TC.docx (e.g. DevLog_Phoenix_ENT208TC.docx) - Fill in the Team Information section on this page. - Share the link with your pathfinder and module leaders. - Delete this blue box and the yellow box above once your team has read them. Each team creates one copy. Everyone in the team edits the same document.

⚠ Submission Requirement — Read This Now You submit this document in Week 11 together with its SharePoint version history. The version history proves that you wrote entries week by week — not all at once before the deadline. Without it, your log cannot be verified. This only works if you keep the file on XJTLU SharePoint from the start. Google Docs does not produce compatible version history. Moving to SharePoint later loses your earlier history. Start on SharePoint now. Tip: Edit directly in SharePoint’s Word Online so every save creates a version automatically.

Team Information

| Team Name | EcoCycle |
| --- | --- |
| Session & Group | Session [1] — Group [3] |
| Academic Year | 2025–2026 |
| Pathfinder | [Name] |
| GitHub Repository | [Link — if private, add pathfinder + module leaders as collaborators] |

Team Members

| Full Name | Student ID |
| --- | --- |
| Yijing.Hou | 2364016 |
| Junyu.Wu | 2361490 |
| Jiayi.Gong | 2363593 |
| Pengrui.Niu | 2364307 |
| Jiaxiang Jin | 2255156 |
| Jie.Chen | 2252943 |
| Nanluyang.Li | 2364110 |

Sharing Checklist

| ☐ | Dev Log link included in Project Brief |
| --- | --- |
| ☐ | Link sent to pathfinder |
| ☐ | Link sent to module leaders |

Sharing setting: “Anyone at XJTLU with the link can view and comment.”

Evidence Quality — Quick Reference

Your pathfinder can’t verify what isn’t linked. Link everything as you go. Photos and screenshots are great evidence — host them on GitHub, Google Drive, or SharePoint and link here rather than pasting into this document.

| Weak ✘ | Strong ✔ |
| --- | --- |
| “Made progress on the app” | GitHub commit showing the change |
| “Talked to users” | Interview notes with direct quotes |
| “Worked on design” | Figma link: before and after |
| “Fixed a bug” | GitHub issue + commit that closed it |
| “Built a prototype” | Photo/video link showing it working |

WEEK 3  —  20/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: [One sentence]

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | Led the entire Week 3 process: confirmed the "sustainable second-hand consumption on Xianyu" topic, drafted the project direction, and completed most of the research and documentation work. |
| Junyu.Wu | Assisted in sorting out the core logic of the project and provided supplementary ideas for the sustainable consumption scenario. |
| Jiayi.Gong | Participated in the discussion of the project theme and helped collect basic information about Xianyu's second-hand consumption among students. |
| Pengrui.Niu | Supported the collation of project-related materials and assisted in organizing the content of the development log. |
| Jiaxiang Jin | Absent from all Week 3 tasks and did not participate in any project work. |
| Jie.Chen | Assisted in verifying the feasibility of the project topic and provided relevant market information. |
| Nanluyang Li | Participated in the group discussion and helped sort out the key points of the project's sustainable value proposition. |

Evidence Links

- week3-poster

- week3-share photo

Key Decision

| Decision | - We confirmed the project theme: "Sustainability is no longer just an idea—more and more students are using Xianyu for second-hand consumption instead of buying new products." |
| --- | --- |
| Why | Based on class discussions and initial research, we found that student second-hand consumption on Xianyu is a real and growing trend, with clear sustainable value and practical significance. |
| Alternative | We considered focusing on "sustainable campus recycling" but abandoned it because it has a smaller user base and weaker connection to students' daily consumption behavior. |

Challenges

| What happened | We encountered difficulties in defining the core user pain points of student second-hand consumption, and the initial research data was scattered, making it hard to form a clear project direction. |
| --- | --- |
| What we did | We reorganized the research framework, focused on collecting typical user cases, and held multiple group discussions to extract the most representative pain points, gradually clarifying the project's core value and direction. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Complete the detailed project brief and draft the initial prototype framework. |
| Junyu.Wu | Conduct user research on student second-hand consumption behavior and collect relevant data. |
| Jiayi.Gong | Organize user research results and summarize core pain points and demands. |
| Pengrui.Niu | Prepare the materials and tools needed for prototype development. |
| Jiaxiang Jin | Make up for the missed tasks and participate in the follow-up prototype discussion. |
| Jie.Chen | Assist in designing the core functions of the prototype and verifying its feasibility. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing.Hou | I led the topic confirmation, completed most of the research and documentation, and reallocated tasks due to team absence, learning how to balance workload and ensure project progress. |
| Junyu.Wu | I assisted in sorting out the project logic and conducted user research, learning how to transform real user needs into project directions. |
| Jiayi.Gong | I participated in theme discussions and collected basic information, understanding the importance of preliminary research for project establishment. |
| Pengrui.Niu | I organized project materials and assisted in log writing, mastering the method of sorting out complex information efficiently. |
| Jiaxiang Jin | Absent from all tasks this week, no contribution made. |
| Jie.Chen | I verified the project feasibility and provided market information, learning to evaluate the practical value of a project from multiple perspectives. |
| Nanluyang Li | I participated in group discussions and collected successful cases, realizing the significance of sustainable value in project design. |

AI Tools This Week

- Tools & tasks: Used AI chatbot to assist in sorting out project logic and drafting the development log content; used AI research tools to collect data on student second-hand consumption. - One specific moment: The task was to summarize the core value of the project. I input the project theme and preliminary research results into the AI, and it returned a structured value proposition. I adjusted the language to make it more in line with the student group and our project focus.

WEEK 4  —  27/03/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: This week, our team made clear progress in shaping the Dorm Share concept, defining key features, and dividing responsibilities, which gave the project a much clearer direction for the next stage.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | Helped refine the overall Dorm Share concept and clarified the main problem the product is trying to solve in student dorm life. |
| Junyu.Wu | Organised the development log and recorded the team’s weekly progress, including discussions, decisions, and supporting materials. |
| Jiayi.Gong | Researched user needs and pain points related to sharing items, coordinating resources, and communicating within dormitory life. |
| Pengrui.Niu | Explored possible feature ideas for Dorm Share and helped identify which functions should be prioritised in the early version of the product. |
| Jiaxiang Jin | Supported the discussion of user journey and interaction flow, focusing on how students would use the platform in daily dorm situations. |
| Jie.Chen | Contributed to feature selection and helped evaluate which ideas were practical, useful, and suitable for the project scope. |
| Nanluyang Li | Helped structure the team’s next steps by supporting planning, task allocation, and preparation for the next development stage. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast

.

Link1: Week4_photo

Link2: Week4_worklist

| Decision | We decided to focus Dorm Share on solving practical dormitory sharing problems first, instead of trying to build a broad social platform. |
| --- | --- |
| Why | From our discussion, we found that students are more likely to need simple and useful support for borrowing, sharing, and coordinating everyday dorm resources than extra social features. A focused concept is also easier to explain, test, and develop within our current timeframe. |
| Alternative | We also considered making Dorm Share more like a general student community platform, but we did not choose this direction because it would make the concept too broad and reduce the clarity of the product’s core value. |

Challenges

| What happened | The main challenge this week was narrowing the project scope. We had several possible directions for Dorm Share, but some ideas were too broad or not realistic enough for our current stage. |
| --- | --- |
| What we did | The team responded by discussing user needs more carefully, comparing feature ideas, and deciding to prioritise the most practical and relevant functions first. This helped us move from a loose concept to a more focused product direction. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Finalise the problem statement and make sure the core purpose of Dorm Share is clearly expressed. |
| Junyu.Wu | Update the development log and organise supporting evidence more clearly. |
| Jiayi.Gong | Continue user research on dorm-sharing behaviour and identify common student frustrations. |
| Pengrui.Niu | Develop the initial feature structure and define the most important functions for the first version. |
| Jiaxiang Jin | Improve the user flow and map out how users would interact with Dorm Share step by step. |
| Jie.Chen | Help evaluate feature feasibility and support the selection of the final must-have features. |
| Nanluyang Li | Break the chosen features into clearer tasks and help prepare the team for the next stage of development. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing.Hou | I helped refine the main idea behind Dorm Share and focused on what real problem it should solve for students. I learned that a product concept becomes much stronger when it is tied to a specific daily need rather than a vague general idea. |
| Junyu.Wu | I worked on organising our weekly progress and keeping a clear record of what the team discussed and decided. I learned that documentation is important because it helps the group stay aligned and makes our development process easier to track. |
| Jiayi.Gong | I focused on the user side of the project and thought about what problems students actually face when sharing resources in dorm life. I learned that useful design starts with understanding everyday frustrations, not just inventing features. |
| Pengrui.Niu | I explored different possible features for Dorm Share and helped the team think about which ideas were realistic to develop. I learned that selecting features is not only about creativity, but also about scope, usefulness, and feasibility. |
| Jiaxiang Jin | I helped consider the user journey and how people might use Dorm Share in a real dormitory setting. I learned that even simple product ideas need a clear interaction flow so users can understand the value quickly and naturally. |
| Jie.Chen | I contributed to the discussion of which features should be prioritised in the early stage of the project. I learned that good product decisions often come from cutting unnecessary ideas and focusing on the functions that create the clearest value. |
| Nanluyang Li | I supported planning and task allocation for the next stage of the project. I learned that team progress depends not only on ideas, but also on clear structure, responsibility, and realistic next steps for each member. |

AI Tools This Week

Tools & tasks: We used ChatGPT to support idea development, wording refinement, and project planning. It helped us organise the Dorm Share concept, improve our written explanations, and structure our thinking around user needs, product direction, and feature scope. One specific moment: One specific task was refining the Dorm Share concept from a broad dorm-life idea into a more focused sharing solution. We gave the AI our early project direction and the kinds of problems students face in dorm life. It returned possible product angles and feature suggestions. We then selected the parts that best matched our project scope and rewrote them in our own final version.

WEEK 5  —  03/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: All group members are present

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | Refined the project idea and helped turn the broad dorm-life concept into a clearer Dorm Share problem with practical user stories and acceptance criteria. |
| Junyu.Wu | Drafted the product flow and defined the core logic for posting requests, finding available shared items, and confirming borrowing. |
| Jiayi.Gong | Planned the interface structure and identified how available items, user requests, and borrowing status should be shown clearly on the webpage. |
| Pengrui.Niu | Explored feasible platform functions and compared how item categories, borrowing status, and return reminders could be handled in the first prototype. |
| Jiaxiang.Jin | Investigated how the first prototype could support the basic sharing workflow and how posting, matching, and status updates might be implemented. |
| Jie.Chen | Prepared validation ideas and thought about how to test the prototype with real student users in a dorm-life context. |
| Nanluyang Li | Organized the Development Log structure and collected the team’s decisions, tasks, and next-step plan. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

1.Week5--selling detail1

2.Week5--selling detail2

3.Week5--website

4.Week5--what we did

Key Decision

| Decision | Build a focused dorm-resource-sharing prototype instead of a broader dorm social platform. |
| --- | --- |
| Why | This version solves a practical student problem, has a clear user flow, and is realistic to prototype and test within the course timeline. |
| Alternative | We considered a wider dorm-life social/community platform, but rejected it because it would require more features, more interaction design, and a much larger development scope. |

Challenges

Challenge 1:
 It is difficult to turn everyday dorm sharing needs into a simple and reliable digital workflow, especially when borrowing often depends on informal communication and quick coordination.

Challenge 2:
The team must balance feature ambition with a prototype scope that can actually be built and tested within the course timeline.

| What happened | We changed the project direction and narrowed the concept into a more feasible Dorm Share prototype. The original idea was too broad, so the team focused on a smaller solution centered on borrowing, matching, and coordination. |
| --- | --- |
| What we did | We agreed on the new problem statement, defined the must-have sharing flow, identified key functions such as posting, browsing, and return tracking, and divided the first-round tasks among team members. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing Hou | Finalize the PRD section for user stories and acceptance criteria. |
| Junyu Wu | Complete the product-flow paragraph and define the logic for posting, matching, and confirming shared-item requests. |
| Jiayi Gong | Build the first interface page with sections for available items, user requests, and borrowing status. |
| Pengrui Niu | Define the key feature details for item categories, status labels, and reminder logic in the first prototype. |
| Jiaxiang Jin | Write the first prototype logic for posting shared items and updating borrowing or return status. |
| Jie Chen | Contact at least two potential users and prepare validation tasks and interview questions. |
| Nanluyang Li | Update the Development Log and organize evidence links from the team. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing Hou | I helped reshape our original idea into a clearer and more practical Dorm Share concept. My main contribution was turning the broad problem into specific user stories and acceptance criteria. Through this, I learned that a good prototype needs a narrow scope and a clear user journey. |
| Junyu Wu | I worked on the overall product flow and the logic behind matching dorm users with shared items or requests. I focused on how the borrowing process should move from posting to confirmation. I learned that a simple flow is essential when a project still needs to be tested quickly. |
| Jiayi Gong | I focused on the interface side of Dorm Share and thought about how users would read available items, requests, and borrowing status at a glance. I explored how to present the sharing flow clearly. I learned that interface simplicity matters a lot for usability and early testing. |
| Pengrui Niu | I looked into the functional design of the platform and compared what features were realistic for a first prototype, such as item categories, borrowing status, and return reminders. My work helped the team think more practically about feasibility. I learned that feature choices directly affect scope and build difficulty. |
| Jiaxiang Jin | I explored how the first prototype could support the core actions in Dorm Share, including posting, matching, and updating borrowing records. My contribution was mainly on the implementation side. I learned that even early coding decisions can shape how easy the prototype is to build and improve later. |
| Jie Chen | I focused on validation planning and how to test the product with real student users. I thought about what kinds of tasks users should complete and what questions could reveal their confusion. I learned that user testing works best when the flow is simple and the tasks are specific. |
| Nanluyang Li | I helped organize the team’s weekly progress and made sure our ideas were documented clearly in the Development Log. My work focused on structure, evidence collection, and coordination. I learned that good documentation helps turn scattered discussions into a usable project plan. |

AI Tools This Week

Tools & tasks: We used ChatGPT to refine our project idea, rewrite the product scope more clearly, improve user stories and acceptance criteria, and clarify the must-have workflow for the Dorm Share prototype. One specific moment: One useful moment was when we asked the AI to help us move from a broad dorm-life community idea to a smaller Dorm Share prototype focused on borrowing, matching, and coordination. The output helped us reduce unnecessary features and keep the project realistic and testable.

WEEK 6  —  10/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: Core features (search, item listing, deletion) implemented successfully. User authentication system planned. Ready to start backend integration next week.

What We Did This Week

| Who | Did What |
| --- | --- |
| Jiaxiang Jin | Completed backend implementation for core platform features; built and integrated API endpoints for item search, listing, and deletion; established database connections and backend logic to support full end-to-end functionality |
| Yijing.Hou | Conducted user needs questionnaire to gather feedback on desired features for the secondhand trading platform; initiated hardware development planning for a physical storage box prototype to serve as a transaction hub/interim storage solution |
| Junyu.Wu | Analyzed user testing findings and translated them into actionable design improvements for website layout and user flow logic |
| Jiayi.Gong | Verified website flow alignment between frontend experience and newly implemented backend functions to ensure seamless core logic continuity |
| Pengrui.Niu | Reviewed UI/UX and proposed layout adjustments based on user pain points identified during offline testing sessions |
| Jie.Chen | Planned and facilitated the two offline user testing sessions, collecting more detailed observations than the questionnaire. |
| Nanluyang Li | Organized the evidence and documented the test notes/findings to prepare for the Week 6 Dev Log update. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- User Needs Questionnaire https://v.wjx.cn/vm/Y1mX6EH.aspx

- [Link 2]

- [Link 3]

Key Decision

| Decision | We prioritized backend implementation and API endpoint development to create a fully functional end-to-end platform, then validated the complete system through offline user testing. Based on user feedback, we identified critical UX improvements needed for layout clarity and user flow logic. |
| --- | --- |
| Why | Building a working backend first allowed us to test whether the core platform actually functions for real user tasks (search, listing, deletion), not just verify isolated frontend screens. The offline testing sessions revealed that while users could navigate the site, they struggled with page layout readability and understanding the correct usage flow. This data-driven approach ensured we were solving real problems rather than making assumptions about user needs. |
| Alternative | We considered focusing only on frontend UI refinement without completing backend functionality. However, this would have limited us to testing visual design preferences and couldn't validate whether the platform works as an integrated product. By building the backend first, we gained concrete evidence of what users actually need, enabling smarter design iterations. |

Challenges

| What happened | During offline user testing, we discovered that despite having a functional backend and complete core features (search, listing, deletion), users struggled with page layout readability and understanding the intended usage flow. Users hesitated at key decision points, uncertain about what action to take next or why information was presented in that particular order. This revealed that technical functionality alone doesn't guarantee intuitive user experience. |
| --- | --- |
| What we did | Rather than relying on general impressions, we systematically documented specific moments where users hesitated or expressed confusion. We then mapped these friction points directly to design improvements, prioritizing layout clarity and step-by-step flow logic for the next iteration. This gave us a prioritized list of UX issues tied to real user behavior—ensuring our next update addresses actual confusion points rather than making assumptions about what needs fixing. By grounding design decisions in observed user behavior, we reduced the risk of wasting effort on changes that don't solve real problems. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Synthesize findings from both offline testing sessions into a prioritized problem statement and iteration checklist. Focus on the top 3-5 layout and usage-logic issues that caused the most user confusion, ranked by impact and implementation effort. |
| Junyu.Wu | Map the complete end-to-end user workflow (frontend ↔ backend) and define acceptance criteria based on actual user friction points. Ensure the workflow spec reflects where users got stuck, not just happy-path assumptions. |
| Jiayi.Gong | Redesign the dashboard and key page layouts to improve information hierarchy, action clarity, and step-by-step guidance. Deliver before/after screenshots showing the specific improvements tied to observed user pain points. |
| Pengrui.Niu | Refactor backend endpoints and data handling to support the revised frontend flow. Ensure API responses are consistent, predictable, and include proper error handling for edge cases users might encounter. |
| Jiaxiang Jin | Integrate and test the updated backend with the redesigned frontend. Run end-to-end tests on the key user journeys identified in testing, identify and fix any breaking points before handoff to QA. |
| Jie.Chen | Conduct a follow-up offline user testing session (or transition to remote testing) using a clearer, task-focused script. Validate whether the layout/flow improvements actually reduce user confusion compared to Week 6. |
| Nanluyang Li | Maintain the Development Log with GitHub commits, annotated test notes, and before/after screenshots. Organize evidence systematically for the Week 7 report so blockers and progress are clearly visible. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing.Hou | I synthesized findings from both offline testing sessions into a prioritized problem statement. I learned that vague feedback like "confusing" is useless—I need to pinpoint exact moments where users hesitated and what they expected, so design changes directly fix real friction points. |
| Junyu.Wu | I mapped the end-to-end workflow between frontend and backend, then defined acceptance criteria based on where users actually got stuck. I learned that integration is only truly "done" when the complete user task succeeds, not just when individual components work. |
| Jiayi.Gong | I redesigned the dashboard layout to improve information hierarchy and action clarity. I learned that UI hierarchy and step-by-step flow guidance are as critical to usability as core functionality, especially when users receive no extra help. |
| Pengrui.Niu | I refactored backend endpoints to ensure consistent data structures and reliable outputs for the frontend. I learned that small data mismatches between backend and frontend can cascade and make the entire workflow feel broken to users. |
| Jiaxiang.Jin | I built and iterated backend endpoints to support the core user workflow (search, listing, deletion). I learned that a "working" backend requires consistent data formatting and predictable API responses—small mismatches break frontend integration and compromise user testing reliability. |
| Jie.Chen | I ran offline testing sessions and strictly followed the task script without hints. I learned that the strongest evidence comes from observing exactly where users hesitate and what they expected instead—not from general impressions. |
| Nanluyang.Li | I organized Development Log evidence (GitHub commits, test notes, screenshots) for easy verification. I learned that clear documentation and structured links help the team align quickly on what to fix next and track progress objectively. |

AI Tools This Week

Tools & tasks: I used AI chatbot to translate raw user testing observations into actionable improvement priorities—distinguishing between layout issues and usage-logic confusion. I also used AI to refine Dev Log wording so it clearly documents what happened, what evidence supports it, and what the next steps are. I additionally used AI to draft a consistent task script for the follow-up testing session, ensuring questions are phrased clearly and observation points are well-defined. One specific moment: The challenge: convert offline user testing notes into a structured "Challenges / What we did / Next week's plan" narrative. I provided the AI with: A bullet list of specific moments where users got stuck What users expected to happen at each friction point Our current prototype flow and backend capabilities The AI generated 2–3 structured improvement options, ranked by usability impact, and suggested clearer language for guiding users through each step. I then selected the most feasible option (based on development effort vs. usability gain), rewrote the sections to align with Week 7 deliverables, and tied each improvement directly back to observed user confusion. Outcome: This approach turned qualitative testing feedback into concrete, prioritized design tasks that the team can execute and measure.

WEEK 7  —  17/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: All group members work together to solve problems.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | I complete the main pages of the website (homepage, product listing, item posting page, user profile). Ensure responsive layout works on both mobile and desktop. Cooperate with back-end members to fetch product and order data via APIs and display them properly on the front end. Upload all design drafts and code to GitHub and provide links in the weekly report. |
| Jiaxiang.Jin | As the back-end lead, I design the database schema (users, products, orders, etc.) and implement core APIs such as user login/registration, product posting/search/deletion, and order status management. I also need to define the communication protocol for hardware reporting and cabinet unlocking commands. Provide API documentation for both front-end and hardware teams. |
| Junyu.Wu | I assist in back-end development and manage the database. Work with Jiaxiang_Jin to implement back-end business logic. Independently handle database deployment, query optimization, and backups. Contribute to API documentation and ensure all interfaces respond stably to front-end and hardware requests. Commit my code and related documents to GitHub. |
| Pengrui.Niu | As the hardware lead, I select appropriate hardware components and write embedded firmware to control cabinet doors. The hardware must communicate with the back end via WiFi, receive unlock commands, and report door status. Determine the hardware solution and draw a connection diagram this week, then upload it to GitHub. |
| Jie.Chen | I assist in hardware development and handle software-hardware integration. Help Pengrui_Niu build circuits and test the scanning/card reader module. Focus on debugging the complete flow: user scans code → back end verifies → hardware unlocks cabinet. Coordinate with the back-end team to ensure correct execution of commands. Upload test videos and code to GitHub. |
| Nanluyang.Li | I assit in front-end development and lead system testing. Help Yijing_Hou complete some pages (e.g., messages, my orders). Independently conduct functional testing, browser compatibility testing, and hardware integration testing. Document bugs and track fixes. |
| Jiayi.Gong | As the project manager and documentation owner,i make weekly development plans, organize team meetings, and maintain shared documents (weekly reports, decision records, task assignments). Ensure all team members upload their deliverables to GitHub or Google Drive on time. Collect everyone’s evidence links and fill them into the “Evidence Links” section of the weekly report. Also prepare the final project presentation slides. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- Week7 contribution1

- Week7 contribution2

- Week7 contribution3

Key Decision

| Decision | We decided to use ESP32 as the main controller andg communicate with the back-end via WiFi to remotely control the cabinet door. |
| --- | --- |
| Why | We chose ESP32 with WiFi because it is low-cost, has built-in WiFi, and enables real-time remote communication with the back-end without requiring physical proximity. |
| Alternative | We considered using a Bluetooth module (HC-05) but rejected it because it requires physical proximity and is harder to manage remotely. |

Challenges

| What happened | During initial hardware and software integration tests, the WiFi connection on the ESP32 was frequently unstable, causing random disconnections from the back-end. As a result, cabinet unlock commands were sometimes lost, and the cabinet door status (open/closed) was reported incorrectly or delayed by several seconds. This made it impossible to reliably complete the full “scan → verify → unlock” flow. |
| --- | --- |
| What we did | We added an automatic reconnection mechanism in the embedded firmware so that the ESP32 immediately attempts to rejoin the WiFi network when a disconnection is detected. We also implemented a status check loop that reports the cabinet door state every 2 seconds, ensuring the back-end always has fresh information. On the server side, we enabled detailed logging for all door events and unlock attempts, which helped us quickly identify remaining issues. After these fixes, the system achieved stable operation with less than 1% command failure. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Next week I will complete the user profile page and “my orders” page, and connect them to the back-end order API. This week I designed all front-end pages (home, product list, posting page, profile) and learned how to connect React components to REST APIs and handle async data fetching properly. |
| Jiaxiang.Jin | Next week I will finish the order status update API and the hardware unlock command endpoint, and test the full flow with hardware members. This week I designed the database schema and developed core back-end APIs for login, registration, product posting, and order management. I learned how to define a clean hardware communication protocol. |
| Pengrui.Niu | Next week I will optimize database queries for product search and write a back-end deployment guide. This week I assisted in back-end development, took responsibility for database deployment and indexing, and wrote clear API documentation for both front-end and hardware teams. |
| Junyu.Wu | Next week I will fix the WiFi reconnection bug in firmware, add an LED indicator for cabinet lock status, and upload a final test video. This week I selected the ESP32, electric lock, and scanner module, wrote the embedded firmware, and enabled hardware communication with the back-end via WiFi. |
| Jiayi.Gong | Next week I will run integration tests for the “scan → verify → unlock” flow with updated firmware and document remaining issues. This week I built the hardware circuit, tested the barcode scanning module, and completed back-end integration. I learned how to debug serial communication and the full unlock flow. |
| Jie.Chen | Next week I will complete the remaining front-end pages (messages, transaction history), perform cross-browser testing, and write a test report. This week I helped with front-end development by building the messages page and my orders page. I learned how to use browser dev tools to find layout bugs. |
| Nanluyang.Li | Next week I will collect all evidence links from team members, draft the final presentation outline, and prepare meeting minutes for next week’s review. This week I managed the project schedule, organized weekly meetings, and maintained all shared documents. I learned how to track progress using GitHub Projects and collect evidence links efficiently. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Junyu.Wu | I assisted in back-end development and took full responsibility for database deployment and optimization. I learned how to use indexing to speed up product search queries and wrote clear API documentation for both front-end and hardware teams. |
| Yijing.Hou | I designed the website UI and implemented all front-end pages including home, product list, posting page, and profile. I learned how to connect React components to REST APIs and handle asynchronous data fetching properly. |
| Chen.Jie | I built the hardware circuit with ESP32 and the electric lock, and tested the barcode scanning module. I learned how to debug serial communication and worked with the back-end team to complete the full unlock flow. |
| Nanluyang.Li | I helped with front-end development by building the messages page and my orders page. I also performed cross-browser testing and wrote a test report. I learned how to use browser dev tools to find layout bugs. |
| Jiayi.Gong | I managed the project schedule, organized weekly meetings, and maintained all shared documents. I learned how to track progress using GitHub projects and how to collect evidence links from team members efficiently. |
| Pengrui.Niu | I selected the ESP32, electric lock, and scanner module, and wrote the embedded firmware for WiFi communication. I learned how to handle unstable network connections by implementing auto-reconnect logic. |
| Jiaxiang.Jin | I designed the database schema and developed core back-end APIs for login, registration, product posting, and order management. I learned how to define a clean hardware communication protocol for remote cabinet unlock. |

AI Tools This Week

Tools & tasks: AI coding assistant (ChatGPT) for wfor writing the ESP32 WiFi auto-reconnection firmware and debugging the cabinet door status reporting logic. One specific moment: I asked the AI to generate an Arduino function that checks WiFi connection every 2 seconds and automatically reconnects if disconnected. The AI returned a basic loop with WiFi.status and WiFi.reconnect, but it didn't handle back-end command retransmission. I modified the code to queue unlock commands during offline periods and resend them after reconnection, ensuring no unlock request is los

WEEK 8  —  24/04/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: The team completed all Week 8 deliverables on schedule, including hardware solution upgrade, full-process local deployment, user validation, IP Strategy documentation, and Checkpoint 2 preparation, with stable core functions and full readiness for the Week 9 final sprint and Week 10 Demo Day.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | Completed the full joint debugging of the remaining front-end pages (user profile, my orders), optimized UI interaction, fixed front-end bugs found in testing, finalized responsive layout adaptation, cooperated with end-to-end full-process testing, and delivered front-end documentation. |
| Junyu.Wu | Optimized local database deployment and query performance, completed end-to-end interface joint debugging with the backend team, finalized the full API documentation, and assisted in drafting the technical section of the Checkpoint 2 prep form. |
| Jiayi.Gong | Served as overall project coordinator, completed and submitted the Checkpoint 2 prep form, led the completion of the IP Strategy draft and integrated it into the technical documentation, coordinated all Week 8 deliverables, and organized the team to align the overall rhythm for Demo Day. |
| Pengrui.Niu | Upgraded the hardware solution with ESP32S3-CAM module to replace the original ESP32, completed circuit construction and firmware development for camera code scanning, LED status indicator, active buzzer, and micro switch for door status detection, and realized real-time cabinet status monitoring and LAN communication. |
| Jiaxiang.Jin | Finalized iteration of core backend APIs and local deployment adaptation, optimized hardware communication protocols, built a LAN-only service environment to ensure stable end-to-end operation of frontend, backend and hardware without public network dependency, and updated the backend repository on GitHub. |
| Jie.Chen | Assisted in hardware debugging and software-hardware integration testing, optimized the full code-scanning unlock process, solved the low accuracy of code scanning in low-light environments, completed 2 rounds of offline user validation sessions, and sorted out complete test notes and user feedback. |
| Nanluyang.Li | Completed full-process system functional testing, compatibility testing and bug tracking and closure, compiled a formal test report, assisted in sorting out Dev Log content and archiving evidence links, and updated test-related documents on GitHub. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- Week8-contribution1

- Week8-contribution2

- week8-contribution3

Key Decision

| Decision | 1. We finalized the LAN-only local deployment solution for the product, which supports full end-to-end function operation without public network connection, and completed the hardware solution upgrade with ESP32S3-CAM, integrating code scanning, status monitoring and reminder functions; 2. We finalized the IP Strategy document, and decided not to apply for invention patents, and adopted the protection strategy of software copyright + open source license. |
| --- | --- |
| Why | 1. The local deployment solution completely avoids the risk of unstable public network connection, ensures full control of the Demo Day presentation, and is more suitable for the LAN usage scenario in dormitories; the ESP32S3-CAM has higher integration, simplifies the hardware circuit, and improves the reliability of code scanning and status monitoring; 2. After research, the core innovation of the project is the scenario-based software and hardware integration solution. The invention patent application has a long cycle and high cost, while software copyright can quickly complete the protection of core code, and the open source license can standardize project reuse. |
| Alternative | 1. We considered adopting a public cloud server deployment solution to realize remote access, but this solution relies heavily on the network environment, has the risk of disconnection during Demo Day, and exceeds the core usage requirements of the dormitory scenario, so we abandoned it; 2. We also considered applying for a utility model patent, but the project cycle is short, the follow-up commercialization plan is unclear, and the patent maintenance cost is high, so we abandoned this solution. |

Challenges

| What happened | 1. The ESP32S3-CAM camera had low accuracy of code scanning identification in the low-light environment of the dormitory, with frequent scanning failures, which affected the fluency of the full unlock process; 2. During local LAN deployment, the network segment compatibility of different devices (mobile phones, computers, hardware modules) was poor, resulting in some devices being unable to access the local backend service; 3. The team needed to complete multiple deliverables simultaneously, including Checkpoint 2 preparation, IP Strategy document, user validation, and Dev Log, leading to content asynchrony in multi-threaded work. |
| --- | --- |
| What we did | 1. We added an on-board LED fill light to the hardware circuit, added an automatic fill light retry logic after scanning failure in the firmware, and optimized the image recognition algorithm, increasing the success rate of code scanning in low light to over 98%; 2. We fixed the backend service to a local static IP, optimized the LAN discovery mechanism, and wrote a detailed local deployment guide to ensure stable access for all devices in the same network segment; 3. We established a daily stand-up synchronization mechanism, with the project manager coordinating the progress of all deliverables, clarifying the person in charge and deadline for each deliverable, and archiving all documents in SharePoint uniformly to ensure complete synchronization of team content. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Finalize front-end UI optimization and Demo-specific page development, cooperate with full-process joint debugging, write the front-end demonstration script for Demo Day, and ensure a smooth demonstration process. |
| Jiaxiang Jin | Finalize the stable version of the backend service, optimize the one-click startup solution for local deployment, cooperate with full-process software and hardware joint debugging, fix all remaining bugs, and prepare content for the technical Q&A session on Demo Day. |
| Junyu.Wu | Complete final database optimization and data backup scheme, finalize the full API documentation, and assist in preparing the technical explanation content for Demo Day. |
| Pengrui.Niu | Complete the final circuit soldering and firmware optimization of the hardware, produce the final hardware demonstration prototype, complete full-process hardware stress testing to ensure zero hardware failure on Demo Day, and prepare the hardware explanation content. |
| Jie.Chen | Complete the final round of user validation session, sort out complete user iteration evidence and before-and-after comparison data, and assist in preparing the user validation section for Demo Day. |
| Nanluyang.Li | Complete the final full-process regression test, output the final test report, track and close all remaining bugs, and assist in sorting out the Week 9 Dev Log content and evidence archiving. |
| Jiayi.Gong | Complete the full Demo Day presentation PPT and 6-minute demonstration script, coordinate the team's Demo Day division and rehearsal, complete the final archiving of all technical documents, and ensure the on-time completion of all Week 9 deliverables. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing.Hou | I completed remaining front-end page development and LAN adaptation, finished full functional regression testing, and optimized the user operation interface. I learned the key points of front-end compatibility adaptation in local deployment scenarios. |
| Jiaxiang Jin | I completed backend local deployment adaptation and hardware communication protocol optimization, and built a public network-independent local service environment. I learned core skills for collaborative deployment of frontend, backend and hardware in a LAN environment. |
| Junyu.Wu | I optimized local database deployment and performance, finalized the full API documentation, and assisted in drafting the technical materials for Checkpoint 2. I learned lightweight optimization methods for small project databases. |
| Pengrui.Niu | I completed the ESP32S3-CAM hardware solution upgrade and firmware development, and built the hardware circuit with code scanning and status monitoring. I learned methods for multi-module integration debugging and low-power optimization. |
| Jie.Chen | I completed hardware integration debugging and 2 rounds of user validation sessions, optimized the low-light scanning logic, and sorted out complete test notes. I learned how to accurately capture user pain points in validation sessions. |
| Nanluyang.Li | I completed full-process system testing and bug tracking, compiled the formal test report, and assisted in Dev Log content sorting and evidence archiving. I learned full-process testing methods for software and hardware integrated projects. |
| Jiayi.Gong | I coordinated all Week 8 deliverables, completed Checkpoint 2 submission and IP Strategy document drafting, and aligned the Demo Day rhythm. I learned coordination and risk control methods for multi-threaded project delivery. |

AI Tools This Week

Tools & tasks: We used ChatGPT to write and debug the code scanning recognition firmware for ESP32S3-CAM, conduct prior art research and content sorting for the IP Strategy document, and optimize the structure of the Dev Log content. We also used an AI drawing tool to draw the hardware circuit diagram, and an AI code assistant to optimize the code for local deployment adaptation of the frontend and backend. One specific moment: The core task was to solve the low accuracy of code scanning by ESP32S3-CAM in low-light dormitory environments. We input the hardware parameters, current recognition logic and test problems into the AI, and it returned optimized code with an automatic fill light retry mechanism and image preprocessing algorithm. We adjusted the fill light trigger threshold and algorithm parameters based on the actual lighting conditions of the dormitory scene, and finally increased the success rate of code scanning in low light from 65% to over 98%, completely solving the problem.

WEEK 9  —  01/05/2026

Project Status

Delete the two statuses that don’t apply. Keep one.

🟢 ON TRACK

Why this status: The team completed all final sprint tasks on schedule, the software and hardware system runs stably with zero critical bugs, the Demo Day presentation materials and rehearsal are fully ready, and all deliverables are prepared for final submission.

What We Did This Week

| Who | Did What |
| --- | --- |
| Yijing.Hou | Finalized front-end UI polishing and Demo-specific interactive pages, completed the front-end demonstration script, and participated in 3 full-process joint rehearsals to ensure smooth operation of all demonstration links. |
| Jiaxiang.Jin | Released the stable v1.0 version of the backend service, optimized the one-click local startup script, fixed all remaining minor bugs, and prepared detailed answers for technical Q&A on Demo Day. |
| Junyu.Wu | Completed the final database optimization and automatic backup scheme, sorted out and released the complete API documentation v1.0, and assisted in rehearsing the technical explanation part of the presentation. |
| Pengrui.Niu | Completed the final soldering and packaging of the hardware prototype, conducted 50+ rounds of hardware stress tests, and prepared the hardware demonstration process and explanation content for Demo Day. |
| Jie.Chen | Completed the final round of user validation with 8 student users, sorted out the complete user iteration evidence and before-and-after comparison data, and wrote the user validation section of the presentation. |
| Nanluyang.Li | Conducted the final full-process regression test, output the official final test report, closed all remaining bugs, and sorted out and archived all evidence links for the 9-week Dev Log. |
| Jiayi.Gong | Completed the final version of the Demo Day PPT and 6-minute precise demonstration script, organized 4 full-team rehearsals, adjusted the division of labor on the day, and archived all technical documents uniformly. |

Evidence Links

Link to evidence — don’t paste photos into this document. Use GitHub, Google Drive, or SharePoint to host images and link here. Keeps the file fast.

- week9-contribution1

- week9-contribution2

- week9-contribution3

Key Decision

| Decision | We decided to freeze all non-core functions and focus entirely on ensuring the stability of the core demonstration process (item posting → browsing → scanning code → unlocking cabinet → order completion), and formulated a complete emergency plan for Demo Day. |
| --- | --- |
| Why | The core goal of Demo Day is to clearly demonstrate the product's core value and stable operation. Freezing non-core functions avoids introducing new bugs at the last minute, and the emergency plan can quickly respond to unexpected situations such as hardware failures or network fluctuations. |
| Alternative | We considered adding a message notification function and a transaction evaluation function before Demo Day, but abandoned it because the development and testing time was insufficient, and these functions were not necessary for demonstrating the core value of the product. |

Challenges

| What happened | 1. During the full-process rehearsal, there was an occasional 1-2 second delay in the hardware unlocking command when multiple devices accessed the local backend at the same time; 2. The initial demonstration script exceeded the 6-minute time limit by 45 seconds, and the content was not focused enough; 3. The hardware prototype had a loose connection problem during transportation rehearsal, which caused the door status detection to be inaccurate. |
| --- | --- |
| What we did | 1. We optimized the backend concurrent request processing logic and added a command priority mechanism, reducing the unlocking delay to less than 0.5 seconds; 2. We cut redundant background introduction and technical detail content, focused on the product demonstration and user value, and compressed the script to exactly 6 minutes; 3. We reinforced all hardware connections with hot melt adhesive and added a backup hardware prototype for Demo Day to avoid single point of failure. |

Next Week’s Plan

Specific enough that your pathfinder can hold you to it.

| Who | Will Do What |
| --- | --- |
| Yijing.Hou | Be responsible for the front-end operation and demonstration on Demo Day, and respond to questions related to the user interface and experience. |
| Jiaxiang.Jin | Be responsible for the backend and hardware technical support on Demo Day, and answer professional technical questions from the judges. |
| Junyu.Wu | Assist in on-site equipment debugging and backup system preparation, and be ready to switch to the backup environment at any time. |
| Pengrui.Niu | Be responsible for the hardware demonstration and operation on Demo Day, and explain the hardware design and working principle. |
| Jie.Chen | Assist in on-site user experience explanation and display of user validation data, and answer questions related to user research. |
| Nanluyang.Li | Record the Demo Day process and feedback, and sort out the final supplementary materials for the Dev Log. |
| Jiayi.Gong | Host the Demo Day presentation, control the time rhythm, and coordinate the team's on-site division of labor. |

Individual Contributions

30–50 words in YOUR voice. What did YOU do and learn? Not what “we” did.

| Name | Your Contribution (30–50 words) |
| --- | --- |
| Yijing.Hou | I polished the front-end Demo pages and wrote the demonstration script, and participated in multiple full rehearsals. I learned that concise and smooth demonstration is more important than complete functions for showing product value. |
| Jiaxiang.Jin | I released the stable backend v1.0 and fixed all remaining bugs, and prepared technical Q&A content. I learned that the stability of the core process is the top priority in the final sprint stage. |
| Junyu.Wu | I optimized the database and completed the final API documentation, and assisted in technical rehearsal. I learned that clear and complete documentation is an important part of project delivery. |
| Pengrui.Niu | I completed the final hardware prototype and conducted stress tests, and prepared the hardware demonstration content. I learned that hardware reliability requires repeated testing and physical reinforcement. |
| Jie.Chen | I completed the final user validation and sorted out the user evidence, and wrote the user section of the PPT. I learned that real user data is the most convincing proof of product value. |
| Nanluyang.Li | I conducted the final regression test and output the test report, and archived all Dev Log evidence. I learned that complete and standardized documentation is the key to project traceability. |
| Jiayi.Gong | I completed the final PPT and script, organized full-team rehearsals, and coordinated all Demo Day preparations. I learned that precise time control and clear division of labor are crucial for a successful presentation. |

AI Tools This Week

Tools & tasks: We used ChatGPT to optimize the Demo Day presentation script and compress the content to meet the 6-minute time limit, used an AI drawing tool to generate high-quality product architecture diagrams and user journey maps for the PPT, and used an AI code assistant to debug the backend concurrent request delay problem. We also used AI to sort out and format the final Dev Log content to ensure consistency. One specific moment: The task was to compress the 6-minute 45-second demonstration script to exactly 6 minutes without losing core information. I input the full script, the core value points that must be retained, and the time allocation requirements into the AI. It analyzed the redundant content, optimized the sentence structure, and proposed a revised version with precise time marking. I then adjusted the transition language between demonstration links according to the actual rehearsal effect, and finally achieved a 6-minute precise demonstration while retaining all key information.

GROUP REFLECTION  —  Week 11

150–250 words, written collaboratively. Add before final submission.

Guiding questions: - What did your team learn across the full Product Studio? - What would you do differently if starting again? - What was the most significant moment — technically or as a team? [Write your group reflection here]